# Full Plan: Gemini Modeling Agent

Project: Financial Node Visualizer — “Miro for Spreadsheets” Status: Pre-Build (Planning Complete) Last Updated: 2026-03-21T13:09Z Deadline: ~16:30 UTC today (3.5 hours)

## 1. Vision & Problem

### Problem

Financial modeling for industrial plants (chemicals, energy, manufacturing, etc.) relies on messy spreadsheets with partial data gaps. When an analyst branches a model to a new scenario (e.g., “build this in France”), missing values cascade through the model and break it. There is no good way to: - Visualize the flow of data through a model - Branch a scenario without copy-pasting an entire spreadsheet - Fill gaps intelligently with AI assistance - Audit every AI-generated value back to its source

### Solution

An interactive, node-based visual canvas (like Unreal Engine Blueprints) where: 1. A base model is displayed as a connected graph of nodes 2. Users chat with Gemini to branch scenarios (“build this in France”) 3. AI proposes missing data as new nodes with rationale + source links 4. Users Accept/Reject each proposal before it merges into the graph 5. Any stakeholder can inspect inputs and outputs via a QA mode

## 2. Pivots & Key Decisions

| # | Pivot | Decision | Rationale |
| --- | --- | --- | --- |
| 1 | UI Approach | React Flow node graph over GitHub-style tree view | Demos better in 3 minutes, instantly intuitive |
| 2 | AI Guardrails | All AI-generated data must be user-approved (Accept/Reject) | Prevents hallucinated physics from corrupting the model |
| 3 | Architecture | Hybrid: Vercel AI SDK Generative UI + Supabase persistence | Best of both: real AI generation + real data persistence |
| 4 | QA / Trust Gradient | Two output views: Full Model vs. Inputs Tab | Low-trust users grab inputs only; high-trust users use the full model |
| 5 | Scope & Traceability | Vertical-agnostic; AI rationale kept as markdown with source links | Supports any industry; enables reporting and audit trails |

## 3. Architecture

### Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | Next.js (App Router) | Server actions, streaming, deployment |
| AI | Vercel AI SDK + Gemini 3.1 Pro | streamObject for structured node proposals |
| Database | Supabase (Postgres + Realtime) | Model persistence, branching, real-time sync |
| Visualization | React Flow | Node-based canvas rendering |
| Deployment | Vercel | One-click deploy, edge functions |
| Styling | CSS / Tailwind | Rapid styling for demo polish |

### System Diagram

┌─────────────────────────────────────────────────┐
│                   Next.js App                    │
│                                                  │
│  ┌──────────────┐    ┌────────────────────────┐  │
│  │  Chat Panel   │    │   React Flow Canvas    │  │
│  │  (Vercel AI)  │───▶│   (Nodes + Edges)      │  │
│  │               │    │   [Accept] [Reject]    │  │
│  └──────┬───────┘    └──────────┬─────────────┘  │
│         │                       │                │
│         ▼                       ▼                │
│  ┌──────────────────────────────────────────┐    │
│  │         Server Actions / API Routes       │    │
│  │    streamObject → NodeProposalSchema      │    │
│  └──────────────────┬───────────────────────┘    │
│                     │                            │
└─────────────────────┼────────────────────────────┘
                      │
                      ▼
          ┌───────────────────────┐
          │       Supabase        │
          │  ┌─────┐ ┌─────────┐ │
          │  │Nodes│ │Branches │ │
          │  │Edges│ │Realtime │ │
          │  └─────┘ └─────────┘ │
          └───────────────────────┘

### Fallback Strategy

If Supabase real-time subscriptions prove too complex to wire up with React Flow in time: - Manage node state in local React state during AI generation - Write to Supabase only upon clicking “Accept” - This still gives us persistence + branching, just without live sync

## 4. Data Model

### Schema

Nodes | Column | Type | Description | |—|—|—| | id | UUID | Primary key | | type | ENUM(calc, physics, financial) | Node category | | title | TEXT | Display name (e.g., “Heat Balance (FR)”) | | data_json | JSONB | Array of {label, value} pairs | | rationale | TEXT | Markdown explanation of the proposed value | | source_links | TEXT[] | URLs/references for traceability | | position_x | FLOAT | Canvas X coordinate | | position_y | FLOAT | Canvas Y coordinate | | branch_id | UUID FK | Which branch this node belongs to | | status | ENUM(active, pending, rejected) | Approval state |

Edges | Column | Type | Description | |—|—|—| | id | UUID | Primary key | | source_node | UUID FK | Source node | | target_node | UUID FK | Target node | | branch_id | UUID FK | Which branch this edge belongs to |

Branches | Column | Type | Description | |—|—|—| | id | UUID | Primary key | | parent_id | UUID FK (nullable) | Parent branch (null for root) | | name | TEXT | e.g., “Plant A — France Scenario” | | status | ENUM(active, draft, archived) | Branch state | | created_at | TIMESTAMPTZ | Creation timestamp |

### Pre-Seeded Data (Plant A)

The base “Plant A” model is pre-seeded into the database so the demo starts instantly. This includes: - ~5-8 nodes representing a simplified industrial plant model - Edges connecting them in a logical flow - A root branch called “Plant A — Base Model”

## 5. AI Integration

### System Prompt

You are a senior financial analyst with deep knowledge in financial modeling
and domain expertise in the vertical being analyzed (e.g., chemicals, energy,
manufacturing). The user will provide a base industrial plant model and ask
you to create a new scenario branch (e.g., "build this plant in France").

Your job is to analyze the new context, pull in relevant localized commodity
prices, and estimate missing data (like heat efficiency or feedstock yield
changes).

You MUST return a valid JSON array of Node objects representing the missing
data gaps you are proposing. Save the markdown explanation and link to the
data sources so it is traceable — this is also used for reporting at a
later date.

### Zod Schema (streamObject)

const NodeProposalSchema = z.object({
  proposals: z.array(z.object({
    id: z.string().describe("A unique UUID for this proposed node"),
    title: z.string().describe("e.g. 'Heat Balance (FR)'"),
    type: z.enum(['calc', 'physics', 'financial']),
    data: z.array(z.object({
      label: z.string().describe("e.g. 'Efficiency'"),
      value: z.string().describe("e.g. '85%'"),
    })),
    rationale: z.string().describe("Markdown explanation for why this value was proposed, including reasoning and methodology."),
    sourceLinks: z.array(z.string().url()).optional().describe("URLs or references backing the proposed value, for traceability and reporting.")
  }))
});

### AI Flow

- User types: “Branch this model for France”

- Server action sends base model context + user prompt to Gemini via streamObject

- Gemini streams back NodeProposalSchema — proposals arrive incrementally

- Each proposal spawns a “pending” node on the React Flow canvas with a pulsing border

- Node shows data values + rationale + source links + [Accept] [Reject] buttons

- On Accept → node status becomes active, edge is created, Supabase is updated

- On Reject → node is removed from canvas (optionally archived)

## 6. QA Feature

### Inspect Mode

- Accessible from any node (click “Inspect” icon) or from a global toolbar button

- Shows input data (what went into the AI prompt / base model values) and output data (what the AI proposed or what was accepted) side-by-side

- AI-generated rationale and source links displayed inline

### Two Output Views

| View | What It Shows | Who Uses It |
| --- | --- | --- |
| Full Model | Entire node graph / scenario branch with all calculated, proposed, and accepted values | High-trust users who want the complete picture |
| Inputs Tab | Simplified, copy-pasteable table of just the input assumptions (commodity prices, efficiency rates, geography params) | Low-trust users who want to verify independently in their own spreadsheet |

### Export

- Full Model: Exportable as JSON or visual screenshot

- Inputs Tab: Exportable as CSV or plaintext table (copy-paste friendly)

## 7. Demo Script (3 Minutes)

| Time | Action | What the Audience Sees |
| --- | --- | --- |
| 0:00–0:20 | Open the app. Explain the problem: “This is Plant A — a base industrial model. Analysts branch these models when exploring new geographies, but gaps in data break everything.” | A beautiful React Flow canvas with 5-8 connected nodes. Clean, dark-themed UI. |
| 0:20–0:50 | Type in chat: “Branch this model for France.” | Chat panel shows the prompt. Loading animation. |
| 0:50–1:30 | AI streams proposals. Nodes appear one-by-one on the canvas with a pulsing “pending” border in amber/gold. | 2-3 new nodes materialize with French-specific data (e.g., EU electricity prices, local feedstock costs). Each shows the rationale. |
| 1:30–2:00 | Click “Accept” on one node. Show the graph wiring itself up. Click “Reject” on another. Show it fading away. | Smooth animation: accepted node border turns green, edge draws itself. Rejected node fades out. |
| 2:00–2:30 | Open QA / Inspect Mode. Show the input vs. output comparison. Switch to “Inputs Tab” view. | Side panel slides in with a clean table comparing base inputs to AI-modified values. Toggle between Full Model and Inputs Tab. |
| 2:30–3:00 | Wrap up. “Every value is traceable. Every decision is auditable. This is Miro for financial models, powered by Gemini.” | Final beauty shot of the full graph. |

## 8. Success Criteria

- Deployed Vercel application (live URL)

- Base model visually rendered as connected nodes on React Flow canvas

- User can chat with AI to “branch this model for France”

- AI dynamically spawns pending nodes with proposed values + rationale

- User can Accept (merge into graph) or Reject (remove) each proposal

- QA / Inspect Mode shows input vs. output data

- Inputs Tab provides a copy-pasteable view of assumptions only

- Smooth animations and polished dark-theme UI for the 3-minute demo

## 9. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Supabase real-time too complex to wire | High | Fallback: local React state during AI gen, write to Supabase on Accept only |
| Gemini returns malformed JSON | Medium | Zod validation + graceful error UI (“AI couldn’t generate — try rephrasing”) |
| React Flow + streaming nodes janky | Medium | Pre-calculate layout positions; add nodes after full proposal object received |
| Time overrun on features | High | Strict priority tiers (see workload plan); cut QA export if needed |
| Demo fails live | Critical | Pre-record a backup video; have a seeded “already completed” branch to show |